|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task Description | Who? | Time Expected | Actual Time | Expected Completion | Status |
| Set up Github | Iain | 1.5h | 2h | Sept 22nd | Complete |
| Divide up work appropriately | All | .5h | .5h | Sept 22nd | Complete |
| Design the database API | Iain | 3h |  | Oct 1sts | In Progress |
| Create example databases | Iain? | 1h |  | Oct 1st | In progress |
| Create Buisness Objects |  | 3.5h |  | Oct 1st | In progress |
| UML Modelling of system | All | 2h |  | Oct 15th | Not Started |
| Decide on Conventions | All | 1h | 1h | Oct 1st | Completed |
| Code: Volunteer/equipment Availability | John | 8h |  | Oct 12th (Prototype) | Not Started |
| Code: Scene Requirements | Ryan | 8h |  | Oct 12th (Prototype) | Not Started |
| Code: Schedule Generation | Iain | 10h |  | “ | Not Started |
| Code: Conflict Resolution | Mitchell | 9h |  | “ | Not Started |
| Code: Applet Prototype | Matt | 7h |  | “ | Not Started |
| Usability Testing | ALL |  |  |  | Not Started |
| Code: Central UI |  | 2h |  | Oct 12th | Not Started |
| 4. Use cases | Ryan | 3h |  | Oct 12th | Not Started |
| 4. Specifications |  | 2h |  | “ | Not Started |
| 4. Use Case Diagrams | Mitchell | 1h |  | “ | Not Started |
| 4. Domain Model | Iain | 1.5h |  | “ | Not Started |
| 4. Glossary | John | 1h |  | “ | Not Started |
| 4. System Sequence Diagram | All |  |  | “ | Not Started |
| 4. Contracts | Matt | 2h |  | “ | Not Started |
| 4. Implementation | All | (Derived from above) |  | “ | Not Started |
| 4. Project Plan | Mitchell | 1h |  | “ | Not Started |
| 4. Meeting Minutes | Mitchell | .25h |  | “ | Not Started |
| 4. Ensure proper format for hand in | Mitchell | 1h |  | “ | Not Started |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

**Break down the project into individual tasks, and for each task, provide a rough estimate**

**of the number of hours it will take to complete. (5 Marks)**

|  |  |
| --- | --- |
| Task | Estimated Time |
| Create and populate Database/API | 4h |
| Code: Buisness objects | 3-4h |
| Code: Volunteer/Equipment Availability | 8h |
| Code: Scene Requirements | 8h |
| Code: Schedule generation | 10h |
| Code: Conflict Resolution | 9h |
| Code: Applet Prototype | 10h |
| Code: Central UI | 3h |
| Usability testing | 2h |
| Design and Final report | 5h |